Design-Concept
“ Migration FISH-quant”
Montpellier RIO Imaging
24.06.2013

Responsible: Volker Bäcker
Contact: 04 34 35 95 19 / volker.baecker@mri.cnrs.fr

Changes
Version 0.1	24.06.2013	first version

# Goal of the design-concept
 The goal of this design-concept is the technical realisation of the requirements described in . “Requirement Analysis- Migration FISH-quant”. These are:
- the migration of the FISH-quant software from MATLAB to python
- speed-up of the interactive work (filtering, spot fitting)
- speed-up of the batch processing
- implementation of new features
  - automatic thresholding
## Aims, tasks and success criteria
### Migration of the FISH-quant software
#### Aims
Migrate the existing FISH-quant functionality to python, in a first time without the graphical user interface. The functionality will be available in the form of a library. Unit tests assure that the results are the same as in the MATLAB version
#### Read in an image
Task:
Read in 3D tiff images from the disk given the path and filename of the image.
Success criteria:
the image data is available in the program
#### Z-projection of a stack
Task:
Create a maximum intensity z-projection of a stack.
Success criteria:
- the result is a 2d-image
- each pixel in the result image is the maximum of the pixels at that position in the stack
#### Select a slice of a stack
Task:
Get an image of a single slice from a stack
Success criteria:
- the result is a 2d-image
- the result corresponds to the n-th slice of the stack
#### Manage metadata of an image
Context:
The following metadata are needed:
- pixelSizeXY
- pixelSizeZ
- refractiveIndex
- excitationWavelength
- emissionWavelength
- typeOfMicroscope (confocal, nipkow, widefield)
Task:
An image must know its data and its metadata.
Success criteria:
the metadata of the image can be set and requested
#### Z-projection of a stack
Context:
The user needs to make a selection of cells or transcription sides either on the z-projection or an a selected slice.
Task:
Create an operation that calculates a new images as the z-projection of the stack with maximum as point-wise operation and the possibility to use other operations.
Success criteria:
Each point of the result image is the maximum of the values at the x,y position in the stack
#### Select a slice of a stack
Context:
The user needs to make a selection of cells or transcription sides either on the z-projection or an a selected slice.
Task:
Create an operation that allows to create a new image from one slice of the stack. It should be possible to either copy the data or to use a reference to the data. The second possibility would be preferable for visualization.
Success criteria:
The new image corresponds to the selected slice of the stack. In case of a reference changes to the new image are made in the stack as well.
#### Define a selection of cells
Context:
The user selects cells for which the spot detection will be done.
Task:
Create a 2d polygon selection on an image.
Success criteria:
Statistics will be calculated per cell.
#### Define a selection of transcription sites
Context:
The user selects transcription sites in a cell, in order to speed up the spot detection.
Task:
Create a 2d polygon selection on an image.
Success criteria:
Operations will only work on the region of interest given by the selection and ignore pixels/voxels outside.
#### Define a selection of a nucleus in 3D
Context:
The user indicates objects that will be used as references for the reporting of the transcription sites (for example distance from object).
Task:
Create a 3d roi on an image that can contain an arbitrary 3D volume of connected voxels.
Success criteria:
An arbitrary volume of voxels can be selected. Operations will only work on these voxels.
#### Calculate a theoretical psf from the acquisition parameters
Context:
For the image pre-processing the psf must be known.
Task:
From the acquisition parameters calculate a theoretical psf using a bi-gaussian approximation, see
Bo Zhang et al.,
Gaussian approximations of fluorescence microscope point-spread function models
(SPIE 2006)
The parameters of the Gaussian are for widefield microscopes:
%sigma_xy = 0.225 cdot %lambda_em over NA (0.225 is approximately sqrt(2) / 2pi)
%sigma_z = 0.78 cdot n cdot %lambda_em over NA^{2}
where lambda_em is the emission wavelength, n the refractive index of the sample medium and NA the numerical aperture of the objective lens.
For laser scanning confocal and spinning disc confocal microscopy the parameters of the Gaussian are:
%sigma_xy = (0.225 over NA) cdot (%lambda_ex cdot %lambda_em over sqrt(%lambda_ex^{2} + %lambda_em^{2}))
%sigma_z = (0.78 cdot n over NA^{2}) cdot (%lambda_ex cdot %lambda_em over sqrt(%lambda_ex^{2} + %lambda_em^{2}))
where lambda_ex is the excitation wavelength.
The Gaussians in 2D and 3D are given by:
g_{%sigma_%rho}(x,y) = A_1 cdot func e^{- [(x^2 + y^2) over (2 cdot %sigma_%rho^2)]}
g_{%sigma_%rho}(x,y) = A_1 cdot func e^{- [(x^2 + y^2) over (2 cdot %sigma_%rho^2)] - z^2 over (2 cdot %sigma_z^2)}
Success criteria:
The right sigma_xy and sigma_z are calculated for the given microscope type and parameters.
#### Background estimation and subtraction
Context:
Prior to the image processing the user normalizes the image by subtracting the background.
Task:
Estimate the background. Subtract one image from another.
## Project parties
The following parties participate in the project:

Florian Mueller	muellerf.research@gmail.com	ENS Paris, Institut Pasteur	Developer MATLAB version / Python Migration
Volker Baecker	volker.baecker@mri.cnrs.fr	Montpellier RIO Imaging	Developer Python Migration
Hervé Marie-Nelly		Institut Pasteur	Developer MATLAB version
Christophe Zimmer		Institut Pasteur	research / user
Xavier Darzacq		ENS Paris	research / user
Adrien Senecal		ENS Paris	research / user
Nathalie Lao		ENS Paris	research / user
Edouard Bertrand	edouard.bertrand@igmm.cnrs.fr	IGMM Montpellier	research / user
Eugenia Basyuk	Eugenia.Basyuk@igmm.cnrs.fr	IGMM Montpellier	research / user
Katjana Tantale	katjana.tantale@igmm.cnrs.fr	IGMM Montpellier	research / user

## Constraints

# IT- and project context

# Functional requirements
In this section the requirements from the requirement-analysis will be structured by an object oriented analysis. The result of this process is a set of classes that notes the requirements in a technical way and completely covers them. In order to prove the complete coverage, for each requirement from the requirement-analysis one or more responsible classes must be identified. This is done by using Object Behavior Analysis (OBA).
An important point is the granularity of the design-concept. It must be fine-grained enough to motivate implementation decisions, but it must not be too fine-grained. Classes that cannot be directly associated with a requirement should not be mentioned.
## Systematic listing of atomic requirements
The table 1 lists the functional requirements of the new user-management.
Table 1: functional requirements for the user management
ID	Name	Requirement	Section	page

## OBA-scripts
For each requirement an OBA-script is created. The scripts are documentated in the annex. For traceability reasons a reference to the requirement is noted in the script. Classes mentioned in scripts are explained and listed in glossaries. This way requirements are in relation with classes and methods. The glossaries are documented in the annex as well.
## Class candidates
The classes created in the scripting process are documented in this section. The name and the comment are documented and the methods that implement a requirement are listed. In this way an overview of the interface for the solution of a problem in the sense of an api is given.
The complete description of the classes is added as class-model-cards in the annex.

# Implementation
## Current state
## Description of changes
## OO-Design
According to the OB-Analysis the following new classes have to be created.

# Non functional requirements
# Documentation of the complete requirement coverage
# Annex
## OBA-scripts

Script:	Version:	Author:	Date:

Sources:
References:
Pre-conditions:
Post-conditions:

Initiator	Action	Participant	Service

Script:	Version:	Author:	Date:

Sources:
References:
Pre-conditions:
Post-conditions:

Initiator	Action	Participant	Service